Property Management System (PMS)

Dashboard, Data Correction, Digitization

Configuration Management Plan

Revision History

| Ver. | Date | Additions/Modifications | Prepared by | Reviewed By | Approved By |
| --- | --- | --- | --- | --- | --- |
| # 1.0 | # 4-Jan-2016 | # Initial Version | # Saket Madan | # Rahul Raj | # Vishal Shukla |

# Configuration Management Plan

## 1.1. 	Configuration Management Resources and Responsibility

Change control Board Process: The goals of a change control procedure usually include minimal disruption to services, reduction in back-out activities, and cost-effective utilization of resources involved in implementing change.

The Software Change Control Board (SCCB) will be responsible for the authorizing changes to configuration items.

The SCCB will consist of the Managing Director, project manager, configuration manager and Delivery Head.

- Configuration Manager : Saket Madan

- Configuration Management tools used : Team Foundation Server

## 1.2. 	Configuration Management activities

## 1.2.1 	Change Control

Change Control activity would be carried out by the team lead. The team lead would be responsible for moving the code from the WIP to Baseline folder and the team lead along with the CM (Saket) would be responsible for moving the code from the Baseline folder to QA folder.

### 1.2.2	Version Control

The configuration status accounting sheet would be used for the version control of the code (Refer to Appendix A).

.

## 1.2.3	Baseline Criteria

Project will be baseline at following milestone

- Requirement Analysis

- Design

- Development

- Testing

### 1.2.4	Working, Baselines and Releases

Team Foundation Server will be used for daily maintenance and release of code for the Noida Authority project.

All users will have the latest version of the code from the Team Foundation Server, that will be used in their local machines for the development. All the code developed by the user will be backed up daily into the Team Foundation Server to avoid any type of loss/damage due to any hardware or software failure.

The following structure will be used:

# WIP ($/NST-NoidaAuthority/Source):

Developer will carry out their development on their local PC.  Developers are required to get the latest code from the Team Foundation server in order to ensure the consistency of the development environment among the team. Developers can check out the relevant files and can work on that. Once developers are happy with their code, they can check in and it will be reflected in the repository. Another developer can take the latest again if they need to. But everyday check in is required by everyone by EOD.

Coding standard policy defined in TFS will ensure that developers are getting warning for coding standard while checking in the code in Team Foundation Server.

# Baseline Folder ($/NST-NoidaAuthority/Code/Baseline)

All the code for the build purpose will be maintained in the baseline folder. This will be the baseline code and the developer can get the latest working code from here. The code in this folder will be integrated by the respective team lead.

While checking in the code by developer, Team Foundation server builds the solution automatically in order to ensure the successful build of the solution. Developer can apply the label before requesting for the release for system testing by configuration manager.

For bug resolution, the developer will check out the related code from the TFS repository and will follow the same process as mentioned above for fixing the code in TFS followed by release for system testing. Testing team will be informed by email about the defect number fixed in the label supplied by configuration manager for testing.

# Client Project Structure

Code will be released into another environment by the configuration manager on the request of Lead Developer. The release notes (along with scope) for the certain build release need to be communicated to configuration manager along with the request.

Team foundation server has inbuilt functionality of building the visual studio solution. A build instruction has to be created by Lead developer to ensure that nothing can be checked in before fixing the build issue. That build will ensure that the code in repository is build and it will not impact the build on another developer machines. Lead developer also needs to ensure that the built code is automatically placed in QA folder of the repository.

Once the scope of any release/work package is finished, Lead developer can request to configuration manager to release the code for tester to test in appropriate environment.

### 1.2.5	Storage and retrieval of CIs

The Access rights are given to all the team members for the respective code, documents and other Cis. The storage and retrieval would be done as per the SCM process at NST.

## Configuration Status Accounting

CIs at TFS(Team Foundation Server)

| CIs | Path(TFS) |
| --- | --- |
| Configuration Management Plan (CMP) | $/NST-NoidaAuthority/CM |
| Source Code and binaries | $/NST- NoidaAuthority /Source |
| Software Design Documents (SDS) | $/NST-NoidaAuthority/Design |
| Software Requirement Specification (SRS) | $/NST-NoidaAuthority /REQM/SRS |
| PMP | $/NST-NoidaAuthority/PM |
| RTM | $/NST-NoidaAuthority /REQM |
| Test Plan | $/NST-NoidaAuthority /Testing |
| Test Case | $/NST-NoidaAuthority /Testing |

1.2.7    Schedule of Configuration Audits

- Configuration Audit would be carried out along with the project audits as mentioned in the PMP.

# APPENDIX:

- Checklist for code Progress

# Naming convention:

The Naming convention for labeling project Code used will be:

Code Build For_VersionNumber_MMDDYY

For ex-

- If build is for System Testing then code labeling should be like this

SYS_Rel1_1.0_MMDDYY

- If build is for UAT Testing then code labeling should be like this

UAT_Rel1_1.0_MMDDYY

- If build is for Production then code labeling should be like this

PROD_Rel1_1.0_MMDDYY

At file level version control is done by TFS.

# Bugs Resolution

# Developer will acquire the lock on the file that will need modification and the lock will be released once the files has been checked in the baseline folder.

NOTE: Team foundation server has inbuilt build capability. Developer needs to ensure that code are merged, build and checked in properly.