Project Kick off Meeting Minutes

| Client | Noida Authority | Project | Noida PMS |
| --- | --- | --- | --- |

| Date | 7th April 2016 | Time | 3-4pm | Place | NST Conference Room |
| --- | --- | --- | --- | --- | --- |

| # Participants | Present |  | No. | Agenda Items |
| --- | --- | --- | --- | --- |
| Ajay Kumar Zalpuri | No |  | 1 | Introduction of Project Context |
| Dhananjay Kumar | Yes |  | 2 | Project Management plan |
| Vishal Shukla | Yes |  | 3 | Quality Assurance |
| Saket Madan | Yes |  | 4 | Time Reporting |
| Mankaran singh kohli | Yes |  | 5 | Meetings & Communication |
| Gaurav dutta | Yes |  | 6 | Updates |
| Dhananajay kaushik | Yes |  |  |  |
| Ambrish Verma | Yes |  |  |  |
| Naresh Kumar | Yes |  |  |  |
| Shatrughna | Yes |  |  |  |
| Ankit Jain | Yes |  |  |  |
| Rahul Raj | Yes |  |  |  |

| # Action Items | Person in Charge | Deadline |
| --- | --- | --- |
| Resource Planning | Dhananjay | 11th April 2016 |
| Create Procurement Register for this project and going forward will create for each and every project. Create CMP plan | Saket | 11th April 2016 |
| Technical Design Document | Akashy Das | 11th April 2016 |
| Project Schedule will create in IQMS tool | Vishal Shukla | 11th April 2016 |
| Project management plan will create in IQMS tool | Vishal shukla |  |
| Data Migration-Exported data provided by client | Vishal Shukla |  |
| Communication With the client through fortnight status report. | Vishal Shukla |  |
| Agile SDLC approach will be used to developed this system | Vishal Shukla |  |
| RTM should cover all Functional & Coding aspect with respect to Architectural/Design Document | Dhananjay Kaushik And Ankit |  |
| Create RACI Matrix | Rahul |  |
| Escalate Risk & Issue on time. There are various issue/risk discussed in this meeting like Tight Deadline, Resource Shortage etc RISK Register should prepare & Integrated into PMP | Vishal Shukla |  |
| For Bug reporting & Development lifecycle, TFS web version will be used | Dhananjay Kaushik |  |
| Cloud infrastructure will be used for System Testing | Saket |  |
| Test Documents(Test plan+Test Strategy+Test Cases) | Dhananjay Kaushik |  |
| Release Note | Vishal Shukla/Dhananjay Kaushik |  |
| Provide process training to team like change management, PMP,RTM, Risk Management, RACI etc (Dev/Navita) | Rahul |  |
| Perform functional and Nonfunctional, Regression, Security, Database, Data Migration Testing | Dhananjay Kaushik |  |
| Weekly Timesheet Monitor | Rahul | Weekly |
| First Phase Delivery | Vishal Shukla |  |
| DAR discuss and Performed for selecting Agile methodology, .Net development environment and scanning and digitization. |  |  |

Signature:   ________________________________

PMP Deliverables

| SDLC Phase | Document Name | Applicable |
| --- | --- | --- |
| Initiation Phase | PIN | NA |
|  | Project Kick Off |  |
|  | SOW |  |
| Planning Phase | PMP |  |
|  | Project Schedule |  |
|  | Risk Management Plan |  |
|  | Change Management Plan |  |
|  | Communication Plan |  |
|  | Resource Plan |  |
|  | PSR |  |
| Requirement Analysis | SRS |  |
|  | RTM |  |
| Design Phase | System Design Document-HLD |  |
|  | SRS Review- Internal/External |  |
| Development Phase | Code |  |
|  | Unit Test Case & its Testing |  |
| Review | Code Review, Design, SRS, Test Case Review, Defect/UAT Defect Log Review |  |
| Test Phase | Test Case-Integration/System |  |
|  | Integration/Functional/Security Testing |  |
|  | Defect Log/Test Report |  |
|  | System Testing |  |
| Implementation Phase | Release Notes |  |
|  | Timesheet |  |
|  | User Document/User Manual | NA |