Property Management Information System (PMIS)

For Noida Authority

Project Management Plan

Revision History

| Version | Date | Notes | Prepared By | Reviewed By | Approved By |
| --- | --- | --- | --- | --- | --- |
| 0.1 | 7th Jan 2016 | Initial Draft Version | Vishal Shukla | Rahul Raj | Dhananjay |
| 0.2 | 18 May 2016 | Initial Version released with Y factors | Vishal Shukla | Rahul Raj | Dhananjay |

Table of Content

1. Overview	4

1.1 Customer Information:	4

1.2Project and Information Security Roles &Responsibilities	4

1.3 Areas of the standard addressed	7

1.4 Related Document	7

1.5 Project Structure	7

2.0 Description	9

2.1 Scope of work	9

2.2 Project Approach/Methodology	14

2.3 Project deliverables	14

2.4 Project receivables	14

2.5 Acceptance criteria	15

2.6 Project estimates	15

2.7 Risk management	15

2.8 Development Environment	15

2.9.A Testing Environment	16

2.9. B. Scanned Document Storage Environment	16

2.10Back up & Recovery Plan	17

2.11 Training plan	17

2.12 Project monitoring and control	17

2.13 Project schedule	18

2.14 Product Integration Strategy (Build Plan):	18

3.0Quality Plan	18

3.1 Quality Control Strategy	18

3.2 PQA Activities	19

4.0 Configuration Management Plan	19

4.1 Configuration Management resources and Responsibility	19

4.2Configuration Management Activities	19

5.0 Project metrics plan	20

6.0 Project Tailoring	20

7.0 DAR	21

# 1. Overview

New Okhla Industrial Development Authority (hereinafter referred to as “NOIDA” or “the Authority”) intends to have an integrated Property Management Information System for monitoring of property data.

Currently property database is being managed on web builder database. The Authority intends to have an Integrated Property management System wherein the Authority officials may easily monitor property related data.

## 1.1 Customer Information:

| Item | Name | Address | Phone | Fax | Email |
| --- | --- | --- | --- | --- | --- |
| Customer | NEW OKHLA INDUSTRIAL DEVELOPMENT AUTHORITY | Computer Cell Sector 6, Main Administrative Building, Noida - 201301 District- Gautam Budh Nagar, UP |  |  |  |
| Contact Person | Shobha Kushwaha (Manager System) | Computer Cell Sector 6, Main Administrative Building, Noida - 201301 District- Gautam Budh Nagar, UP | +919205691104 |  | ms@noidaauthorityonline.com |

## 1.2Project and Information Security Roles &Responsibilities

Below mentioned are Roles & Responsibilities defined for Resource in GPF Funding System project.

| Name | Role | Responsibilities |
| --- | --- | --- |
| Dhananjay Kumar | Program Manager/ Solution Delivery Head | - Ensures that the project is delivered on time, to budget and to the required quality standard (within agreed specifications). - Recruiting project staff and consultants - Managing co-ordination of the partners and working groups engaged in project work. - In Absence of Offshore Project Manager, Solution Delivery Head will take the responsibility. |
| Vishal Shukla | Project Manager Digitization & Analytics | - Leads the Project Digitization & Scanning part. - Communicating with other key Departments of NOIDA Authority representatives. - Work closely with Scanning team for Data Entry & Correction of data |
| Vishal Shukla | Project Manager Application Development | - Perform project risk assessments for information security. - Analyze, validate, specify, verify, and manage the real needs of the project stakeholders, including customers and end users. - To work with the (Digitization & Analytics)Project Manager on defining and executing development requirements. - Managing project scope and change control and escalating issues where necessary. - Design technical architecture - Write code or documentation patches or contribute positively to the project in other ways. - Report on project status to key groups and individuals - Ensure that the project is delivered on time, to budget and to the required quality standard. - Leading team technically to implement system requirements. - Implement complex module of the application. |
| Ajay Pratap Solanki | Technical Lead | - To work with the Project Manager on defining and executing development requirements. - Write code or documentation patches or contribute positively to the project in other ways. - Analyze system specifications and translate system requirements to task specifications for junior programmers. - In Absence of Team Leader, Project Manager will take the responsibility. |
| Ambrish Verma | Sr. Developer | - To work with the Project Manager on defining and executing development requirements. - Write code or documentation patches or contribute positively to the project in other ways. - Analyze system specifications and translate system requirements to task specifications for junior programmers. - In Absence of Team Leader, Project Manager will take the responsibility. |
| Gaurav Dutta | Business Analyst | - Analyze, validate, specify, verify, and manage the real needs of the project stakeholders, including customers and end users. - Design user interface for the application. - Create POC Document - Create SRS |
| Ankit Jain Vishal Shukla | Database Administrator | - Design the database structure for the application on the basis of requirement specification. - Also ensures that all necessary data has a place to be stored in DB. - Ensure Data Migration |
|  | Sr. Developer | - Write code or documentation patches or contribute positively to the project in other ways. - Analyze system specifications and translate system requirements to task specifications for junior programmers. - In Absence of Sr. Developer, Team lead will take the responsibility. |
| Naresh, Mankaran Kohli, Shatrughna | Developer | - Write code or documentation patches or contribute positively to the project in other ways. - Analyze system specifications and translate system requirements to task specifications for junior programmers. - In Absence of Sr. Developer, Team lead will take the responsibility. |
| Dhananjay Kaushik | Quality Analyst/Test Engineer | - Understand and document testing requirements - Create test plan, RTM, test data and test cases. - Review test cases as per system requirements. - Execute and review test results - Create and submit test reports. - Ensure Development & Supporting Process |
| Saket Madan | Configuration Manager | - Establish the file structure of the project Source Control libraries and project documentation. - Reporting configuration and deployment. - Set up and maintenance of security rights and access permissions. - Contributing to technical strategy, policy and procedure. |
| Saket Madan/Ajeet | Infrastructure Support | - Designing, delivering and operating a solution - Providing and analyzing system requirements - Providing high level estimation of IT solutions for new and/or enhanced services |

Note: All the Security related Rules & Regulation as per organization Information Security Management System will be adhere to by all stakeholders.

## 1.3 Areas of the standard addressed

The following areas of the ISO 27001:2013 standards are addresses by this document:

Annex A

A.6 Organization of information Security

A.6.1 Internal Organization

A.6.1.5 Information Security in Project Management

## 1.4 Related Document

| Sl. | Document List |
| --- | --- |
|  | Access Control Matrix |
|  | Software Configuration Management Plan |
|  | Microsoft Project Plan |
|  | Risk Register |
|  | Progress Report |
|  | DAR Criteria |
|  | RACI Matrix |

## 1.5 Project Structure

Mankaran kohli

## 2.0 Description

## 2.1 Scope of work

Build a Web Enabled Integrated Property Information System (PIS) to reflect:

- The category of property i.e. Residential, Industrial, Institutional and Commercial.

- For Residential properties,

  - The PIS should further categories Residential Properties into Group Housing, Built up and Residential Plot.

  - The PIS should display whether completion certificate is received by Allottee related to the property or not.

  - Whether the Lease Deed is executed for such property or not. If not, then reason should be mentioned

  - Whether Authority has given permission to Mortgage the property or not. If yes then whether Mortgage is allowed for construction of such property or for Business Loan

  - Details related to transfer of the property i.e. Transfer charges to be applied on the transfer of property etc.

  - The  PIS  shall  should  display  Accounts  related  details  such  as  payment  history,  dues outstanding among other details.

- For other properties

- In addition to above, whether the properties are functional or not. The property shall be meant to be functional if the property is being used for the same purpose for which it has been allotted. In order to be functional, the property owners need to obtain certificates from respective organisations e.g. Industrial – SSI, commercial – shop establishment, Institutional– depends on type of property i.e. school – NCERT, CBSE, hospital – CMO etc.

- The PIS should be able to display following information:

- Status of the property i.e. whether property is allotted and lease deed executed, possession handed over, allotted on rent, functional, etc.

- Area and location of the property

- The name and details of the owner of the property as required by the Authority

- Payment history i.e. details of payments due and made, payments due but not made. This exercise need not be done for properties for which the ‘No Dues Certificate’ has been issued.

- The PIS should be able to levy interest and penalties on the unpaid amount as per the terms laid down by the Noida Authority

- Payment schedule i.e. future payments due dates and amount

- The PIS should be able to send email and message (for the amounts due but not paid) to the owners of the property

- The PIS should be also be able to generate reports for the unpaid amounts

- The PIS shall integrate JAL payments due and receipts, complaints/enquiry status from citizen’s charter and legal cases. The PIS should be such that it facilitates the Integration, correlation   and   synchronization   of   Information   relating   to   properties   across   different departments at Noida including the Current Facilties management System, the payments and Receivable System, JAL (Water Billing) and Citizen’s Charter and thus facilitating compliance across various departments of Noida. The scope of PMIS, pertaining to Citizen’s Charter, will be limited to display of information provided by the existing Citizen Charter portal.

- The PIS should integrate with payment gateway and should allow the property owners to make payment of installment due through the Portal.

- The PIS should   generate   various   types of dashboards/trends/reports with drill down information to enable Noida Authority officials to take data based decisions to ensure compliance.  The reports should be dynamic and not static.  The PIS should be able to generate any type of report/dashboard as per the requirement of the Authority.

- The user interface of the PIS should be such that the Noida Authority officials may search any property through various means e.g. owner name, property ID, property address etc. The PIS should also provide option to find details of any property by clicking on the sector layout maps loaded on the system. The said layout maps with accurate Latitude-Longitude information of the location of the Sector and Latitude-Longitude information of individual plots are to be provided by NOIDA.

- The PIS shall allow the Noida citizens to view all their relevant property details with integrated information e.g. Jal payments etc.

- The PIS should allow the citizens to register query/ complaints related to their properties. The PIS shall also provide the Noida citizens easy tracking of the filed query/complaints

- The PIS should enable citizens to make online payments due from them through the portal. In case of any delayed  payment,  the system  should  levy penalty/interest  and provide  the amount due

- The PIS should send SMS/email alerts two times i.e. One month before any payment to Noida Authority is due and 15 days before any payment to Noida Authority is due, subject to availability of mobile phone number and/or e-mail IDs to be provided by NOIDA.

- Digitization of hard copy documents of all properties

- The selected agency should digitize all the hard copies of the documents. The PIS should be enabled to provide viewing of digitized documents such as:

  - Filled in Property Scheme form

  - Allotment Letter

  - Possession Letter

  - Lease Deed

  - Transfer Deed

  - Mutation Deed

  - Completion Certificate

  - Any other document as required by the Authority

- For the purposes of digitization of each property, it is estimated that each property digitization will require 25 nos. of two sided A4 sheets/ legal size sheets. However, it is expressly understood that in actual operation this number may vary greatly and payments for   digitization shall be made on actual and not on such approximated estimates. Further it is agreed that any digitization required to be done after completion of the Project and during the duration of the AMC shall be done at costs agreed separately for the AMC.

- The digitization shall typically involve:

  - Setting up the scanning center in NOIDA premises with advanced scanning machines for A4/Legal papers.

  - The  selected  firm  will  collect  the  hard  copies  of  the  documents  from  the Authority’s relevant property department

  - Scanning of the collected documents (200 Dpi or higher)

  - Indexing of documents linked to property ID

  - Storage of scanned documents

  - Enable Retrieval of scanned documents linked with property ID

  - Returning   of   the   hard   copy   documents   back   to   Authority’s   relevant department with acknowledgement

- Validate and verify consolidated data relating to all properties and capture relevant data from physical files that is missing from current web builder database

- This shall involve going through the database of all properties

- Carry out check on 100% of properties in each type to validate and verify data between the physical file and the web builder database

- In case if data related to a property is completely missing, i.e. no file is created in the web- builder database related to the property, then file needs to be created and data updated as per the details of the property in the Physical file.

- In case any information is missing, the same needs to be updated in the database.

- In case of any deviation in information between physical file and web builder database, then co-ordinate with  the  Nodal  officer  of the  relevant  department  and  update  correct  data  in database after fulfilling relevant procedure set up by the Authority

- Any creation, updating/change of data in the web builder database shall be done only after approval of the Nodal Officer appointed for the relevant department.  The Selected agency needs to follow relevant procedure set up by Authority and take permissions before making any changes in the web builder.

- Build a web Property Management Information System (PMS) replacing the existing system made with Power Builder platform for Housing, Residential, Industrial, Institutional, Commercial, and Group Housing

- Complete Web based Application Package with all functionalities:

- Web based module for entering/maintaining  (approximately 96 thousand) properties

- Module  for  Property  Scheme,  Application  data  processing  and  draw  (Online/Offline)  and property data processing for each new property

- Generation of allotment letter and financial as well as non-financial ledger for each Allottee for each new property

- Generation   of  Payments   Plans,  demand  letter/reminder   along  with  tracking  details  of changes/correspondence

- Integration with Bank gateway for allottees to make online payment

- Generation of various types of letters/reports such as:

  - TM letter

  - Mutation letter

  - Mortgage letter

  - Functional letter

  - CIC

  - Rent report

  - Possession letter

  - No Dues Certificate

  - Extension letter

  - Succession letter

- Provision of keeping copies of records in PDF formats reports generated and their logs

- Reports to be generated at department level

- SMS/Email/letter as required

- Provision  of online  viewing  of financial  and non-financial  ledger  of respective  Allottee  and their payment

- Integration  and  Synchronization  with  Payment  and  Receipt  System  Software  at  Central Account Department

- Integration and synchronization with Noida Citizen Charter Software

- Uploading and viewing of maps and data for all allotted properties.  The inputs need to be taken from CAP Department of Noida Authority

- Functionalities to capture legal issues pending in different types of courts. The inputs need to be taken from Legal department of Noida Authority.

A detailed Standard operating procedure (SOP) shall be prepared in consultation with Noida Authority which shall be used for new properties/change in existing data going forward for capturing and processing all property related information by departments of NOIDA.

## 2.2 Project Approach/Methodology

The project is using Agile Development Life cycle Methodology. It can be used to baseline the requirement which covers the following steps:

1.	Requirement development & Analysis

2.	Design

3.	Coding

4.	Testing

5.	Deliver Increment

6.	Iteration Repeated for each cycle

## 2.3 Project deliverables

| S. No. | Deliverable Name |
| --- | --- |
|  | - User Story (includes Wire Frames) |
|  | - High Level design |
|  | - Project Plan (High Level Milestones) |
|  | - Test cases |
|  | - Status Meetings (Fortnight) |
|  | - Source Code |
|  | - Functioning System |
|  | - Support Documents (if any) |

The delivery dates are as indicated in latest schedule. (PMIS.mpp or in IQMS Tool)

## 2.4 Project receivables

| S. No. | Receivable Name | Latest Receipt Dt. | Project/Product Owner |
| --- | --- | --- | --- |
|  | Requirement Discussion with Client |  | Vishal/Gaurav |

## 2.5 Acceptance criteria

Acceptance Criteria is defined as per production-ready, with no outstanding severity 1, 2 and severity 3 defects found in deliverables. Acceptance will be performed by the customer immediately after build release to them. For the defects reported by the customer, the severity 1, 2 and 3 defects will be fixed and build will be provided again for acceptance. Low severity defects will be scheduled for future release.

For major releases acceptance will go up to 20 days and for minor it will go up to 7 days.

## 2.6 Project estimates

Refer to the <PMIS.mpp>

Estimation is done using bottom up approach.  Each individual piece of work is estimated on its own merit. These are then summed together to find the estimated efforts for the various summary level activities and overall project

## 2.7 Risk management

Risk Register would be maintained; for quantitative analysis and mitigation of the risks which may occur during the project execution.

The Project Manager will ensure that this risk register is updated periodically, with updated risk status and are regularly reported in Status Reports. Some of the risks; identified till date is attached below:

Refer to the <PMIS_Risk Register_V1.0.xlsx> for Risk Management Plan

Risks that have been mitigated can be shaded to indicate that they are no longer applicable. Unresolved high priority risks will be escalated to senior management through the Project Status Report. The same are also discussed during Project Review meetings.

## 2.8 Development Environment

| Hardware Number:2 Required | Intel Dual Core CPU 4 GHz and above, 4 GB RAM, 500 GB and above |
| --- | --- |
| Networking | Web Enabled, TFS |
| System Software | Windows 7 or Windows 8 for Development |
| Development tools | Windows: Windows Server 2008 R2 or Higher |
| Third Party Tools |  |
| Infrastructure/Facility | Individual laptops |

| Hardware | Intel Dual Core CPU 4 GHz and above, 4 GB RAM, 500 GB and above |
| --- | --- |
| Networking | Web Enabled, TFS |
| System Software | Windows 7 or Windows 8 for Database |
| Development tools | Windows: Windows Server 2008 R2 or Higher, SQL Server 2012 Standard |
| Third Party Tools |  |
| Infrastructure/Facility | Individual laptops |

## 2.9.A Testing Environment

System Testing Application Server Configuration

| Hardware | Intel Dual Core CPU 2 GHz and above , Min 2 GB RAM, 500 GB and above |
| --- | --- |
| Networking | Web Enabled, TFS |
| Database Server | Windows: Windows Server 2008 R2 |
| Application Server | Windows Server 2008 R2 or Higher |
| Third Party tools |  |
| Infrastructure/Facility | TFS, MS-Office, Testing Server |

System Testing Database Server Configuration

| Hardware | Intel Dual Core CPU 4 GHz and above, 4 GB RAM, 500 GB and above |
| --- | --- |
| Networking | Web Enabled, TFS |
| System Software | Windows 7 or Windows 8 for Database |
| Development tools | Windows: Windows Server 2008 R2 or Higher, SQL Server 2012 Standard |
| Third Party Tools |  |
| Infrastructure/Facility | Individual laptops |

## 2.9. B. Scanned Document Storage Environment

| Hardware in Cloud environment | 1 TB Azure Storage-1 10 TB Azure Storage-1 |
| --- | --- |

## 2.10Back up & Recovery Plan

- Frequency:  Daily check-in

- Location/Path: nst-2013tfs\NST-PMIS

- Responsibility: SCM/System Admin

- Method: Team Foundation Server

- Restore: Last backup

## 2.11 Training plan

| Name | Training Topic | Whenever Required |
| --- | --- | --- |
| TFS training | TFS training | Before system testing kickoff |
| Process Training | Change Management, PMP, RTM, Risk Management, RACI Matrix, DAR | During Project development phase |

## 2.12 Project monitoring and control

The Project Manager will plan, execute and control the project management activities needed throughout the project life cycle.

Some of the project management activities are mentioned below:

- Communication

  - Project Manager will be the single point of contact for NOIDA.

  - Project Manager will facilitate communication between NST Development team and NOIDA team if required.

  - Communication Plan: The purpose of a Communication Plan is to define who needs to be aware of and informed about the project, how and how often information will be distributed, and who will be responsible for the distribution.

| What to communicate | When to communicate | With whom to communicate | Who shall communicate | Processes by which communication shall be effected |
| --- | --- | --- | --- | --- |
| Technical matters | To seek clarification, communicate execution and discussing options of delivery | Customer | PM Lead | Face to Face/ Email/Phone |
| Technical matters | To get the action initiated on completion of delivery | Program Manager | PM | Face to Face/ Email / Phone |
| Project Status report | Fourth Night | Customer/ NST Management | PM | Excel - Email |
| Technical Matters | As and when the event takes place | PM / Technical Lead | Developer/Tester | Face to Face/ Email |

- Status Reporting

  - Project manager will submit Forth Night status reports to NST management and NOIDA designated point of contact.

- Escalation

  - All issues will be recorded in PSR, logged into issue log and will be raised to the NOIDA /NST Management.

  - Issues unresolved for a period of 2 business days will be escalated to the NST Program Manager and NOIDA Management on regular basis.

## 2.13 Project schedule

Refer to <PMIS.mpp>

## 2.14 Product Integration Strategy (Build Plan):

The product integration will take place as follows:

- Delivering integrated product to internal testing team

  - The product would be compiled and unit tested by the coding team.

  - All the relevant code libraries will be integrated in the compiled code.

  - The coding team will ensure that all external APIs are working correctly.

- Delivering integrated product to customer after successful testing

  - The testing will ensure that all the modules of the product have been integrated by doing functional testing including all the modules.

  - The testing team will ensure that all the external APIs are integrated correctly to deliver required functionality of the product.

# 3.0Quality Plan

## 3.1 Quality Control Strategy

| S. No. | Item | Frequency | Responsibility |
| --- | --- | --- | --- |
|  | Requirement Review | Incremental peer review for each use case | Requirement Analyst |
|  | Design Review | Every sprint | Offshore PM / Peer Review |
|  | PMP review | When a new version is ready | Offshore PM |
|  | Code Review | Review for each sprint | TL, Offshore PM |
|  | Test Case Review | Every sprint | Test Lead, |
|  | System, Functional, Integration and Security Testing | End of last sprint | Tester, Test Lead, Architect |

Refer to the <PMIS_IssueLog.xlsx > for more Issue log

## 3.2 PQA Activities

| S. No. | Item | Frequency | Responsibility |
| --- | --- | --- | --- |
|  | Process Audit | Quarterly | QA Manager |
|  | Configuration Audit | Quarterly | Configuration Manager / QA Manager |
|  | Product and Release Audit | Phase Start and End | QAManager |
|  | Security Audit | Phase Start and End | QAManager |

# 4.0 Configuration Management Plan

## 4.1 Configuration Management resources and Responsibility

- Configuration Manager  :  Saket Madan

- Configuration Management tools used : Team Foundation Server

- SCCB & Configuration Manager is responsible for Change Control. For more details ref to section 4.2 below

## 4.2Configuration Management Activities

Configuration Management establishes the processes by which system documentation items are defined, maintained, and managed.

Refer to the <PMIS_SCMP.docx >Configuration Management Plan for more information on configuration management

4.2.1 Schedule of Configuration Audits (optional)

Refer section 3.2

# 5.0 Project metrics plan

| Metrics | Data Source | Formula | Frequency | Responsibility | Target Average | Target for Std. Deviation |
| --- | --- | --- | --- | --- | --- | --- |
| EV | Time Sheet tool or Excel sheet | ((Actual Effort – Planned Effort) / Planned Effort) *100 | On Client Releases | Vishal Shukla | 15% | 7% |
|  | RA |  |  |  | 1.1 | .21 |
|  | RA Review |  |  |  | .4 | .11 |
| Cycle Time | Timesheet | Actual End -Actual Start Date | Sprint wise releases | QC/QA Lead | 7 | 1.84 |
|  | Coding efforts |  |  |  | 4.8 | 0.62 |
|  | Test Preparation efforts |  |  |  | 1.4 | .20 |

Y factor selected based on CTQ(Cost Time Quality) trade-off for my govt. project, the product drive from this process are usually the ones that matter most to customer therefore the product need to be as fatter as possible Hanes within budget Hanes Cycle Time and Ev has selected for this govt. project.

# 6.0 Project Tailoring

- Tailoring for Audit, separate audit for configuration, Product and Release.

- For CR’s greater than 4-manday’s size estimation will be done. For small CR’s experience based estimation is done and is updated in scope bank.

- Project Estimation is done using IQMS tool and for this project Productivity is taken 1.75/fp in Agile Development project

- Onsite visit for Requirement Gathering & Analysis

- Dedicated Testing team deployed in the project so that testing can be done independently.

- Participation of Tester in requirement discussion with client con call.

- For RA Review and for project review email communication will be used with in all stakeholders.

# 7.0 DAR

- For Reporting, SQL database will used and for Development .net technology will be used.

- Agile method selected as per the DAR process

- Decision Analysis & Resolution for implementing Process Management tool in PMS NOIDA Authority project for Innovation and for Application Development using TFS