| Defect Type | Code | Design | Number of Defects |
| --- | --- | --- | --- |
| Sprint1 | 31 | 4 | 35 |
| Logic Error | 23 |  | 23 |
| Partial Implemented | 3 |  | 3 |
| Text Message | 3 |  | 3 |
| UI Design Issue |  | 4 | 4 |
| Business Rule | 2 |  | 2 |
| Sprint2 | 33 | 2 | 35 |
| Logic Error | 22 |  | 22 |
| Partial Implemented | 6 |  | 6 |
| Text Message | 1 |  | 1 |
| UI Design Issue |  | 1 | 1 |
| Business Rule | 2 |  | 2 |
| Data Error | 2 |  | 2 |
| Compatibility Issue |  | 1 | 1 |

One-way ANOVA: Number of Defects versus Defect Type

Method

Null hypothesis         All means are equal

Alternative hypothesis  At least one mean is different

Significance level      α = 0.05

Equal variances were assumed for the analysis.

Factor Information

Factor         Levels  Values

Defect Type_1       7  Business Rule, Compatibility Issue, Data Error, Logic Error, Partial

Implemented, Text Message, UI Design Issue

Analysis of Variance

Source         DF  Adj SS   Adj MS  F-Value  P-Value

Defect Type_1   6  678.17  113.028    49.14    0.000

Error           5   11.50    2.300

Total          11  689.67

Model Summary

S    R-sq  R-sq(adj)  R-sq(pred)

1.51658  98.33%     96.33%           *

Means

Defect Type_1        N    Mean  StDev       95% CI

Business Rule        2   2.000  0.000  (-0.757,  4.757)

Compatibility Issue  1   1.000      *  (-2.898,  4.898)

Data Error           1   2.000      *  (-1.898,  5.898)

Logic Error          2  22.500  0.707  (19.743, 25.257)

Partial Implemented  2    4.50   2.12  (  1.74,   7.26)

Text Message         2    2.00   1.41  ( -0.76,   4.76)

UI Design Issue      2    2.50   2.12  ( -0.26,   5.26)

Pooled StDev = 1.51658

Result – Logical error is most contributed defect category need to be focused in next sprint

Action points –

Code Review should be perform by senior or peer level team member.

| Sprint3 | 37 | 1 | 38 |
| --- | --- | --- | --- |
| Logic Error | 20 |  | 20 |
| Partial Implemented | 8 |  | 8 |
| Text Message | 2 |  | 2 |
| UI Design Issue |  | 1 | 1 |
| Business Rule | 1 |  | 1 |
| Data Error | 6 |  | 6 |
| Sprint4 | 27 | 2 | 29 |
| Logic Error | 14 |  | 13 |
| Missing Function | 1 |  | 2 |
| Partial Implemented | 3 |  | 3 |
| Text Message | 2 |  | 2 |
| UI Design Issue |  | 2 | 2 |
| Business Rule | 6 |  | 6 |
| Data Error | 1 |  | 1 |

One-way ANOVA: Number of Defects versus Defect Type

Method

Null hypothesis         All means are equal

Alternative hypothesis  At least one mean is different

Significance level      α = 0.05

Equal variances were assumed for the analysis.

Factor Information

Factor       Levels  Values

Defect Type       7  Business Rule, Data Error, Logic Error, Missing Function, Partial

Implemented, Text Message, UI Design Issue

Analysis of Variance

Source       DF  Adj SS  Adj MS  F-Value  P-Value

Defect Type   6  325.19   54.20     5.20    0.032

Error         6   62.50   10.42

Total        12  387.69

Model Summary

S    R-sq  R-sq(adj)  R-sq(pred)

3.22749  83.88%     67.76%           *

Means

Defect Type          N   Mean  StDev       95% CI

Business Rule        2   3.50   3.54  ( -2.08,  9.08)

Data Error           2   3.50   3.54  ( -2.08,  9.08)

Logic Error          2  16.50   4.95  ( 10.92, 22.08)

Missing Function     1  2.000      *  (-5.897, 9.897)

Partial Implemented  2   5.50   3.54  ( -0.08, 11.08)

Text Message         2  2.000  0.000  (-3.584, 7.584)

UI Design Issue      2  1.500  0.707  (-4.084, 7.084)

Pooled StDev = 3.22749

Result – Logical error is most contributed defect category need to be focused in next sprint

Action points –

Code Review should be perform by PM or Outside of team Member.