# Test Plan

# PMIS

# Revision History

| Ver. | Date | Additions/Modifications | Prepared By | Reviewed By | Approved By |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 31-Mar-2016 | Initial Draft | Dhananjay Kaushik | Vishal Shukla | Vishal Shukla |
| 1.1 |  | Incorporated Sprint 2 | Dhananjay Kaushik | Vishal Shukla | Vishal Shukla |
| 1.2 |  | Incorporated Sprint 3 | Dhananjay Kaushik | Vishal Shukla | Vishal Shukla |

# Table of Contents

1	Introduction	4

1.1	Team Interaction	4

2	Test Objective	4

3	Process Overview	4

4	Software Testing Life Cycle Process	5

4.1	Tools Used	6

5	Feature to be tested	6

6	Feature not to be tested	8

7	Testing Environment	8

8	Testing Strategy	8

8.1	Entry and Exit Criteria for Testing Approach	9

9	Test Monitoring & Reporting	10

9.1	Defect Reporting Guidelines	11

9.2	Tools Used for Defect Management	12

9.3	Status Reporting	12

10	Roles and Responsibilities	12

11	Test Schedule	13

11.1	Iteration Milestone	14

12	Risks and Contingencies	14

13	Team Resource Plan	15

14	Test Deliverables	15

15	References	15

16	Abbreviations	15

Appendix I-Progress Report	16

Appendix II- Assumptions	16

# Introduction

This document is a high-level overview defining our testing strategy for the PMIS. Its objective is to communicate project-wide quality standards and procedures.  It portrays a snapshot of the project as of the end of the planning phase.  This document will address the different standards that will apply to the unit, integration and E2E testing of the specified application.

## Team Interaction

The following describes the level of team interaction necessary to have a successful product.

- The Test Team will work closely with the Development Team to achieve a high quality design and user interface specifications based on customer requirements.  The Test Team is responsible for visualizing test cases and raising quality issues and concerns during meetings to address issues early enough in the development cycle.

- The Test Team will work closely with Development Team to determine whether or not the application meets standards for completeness.  If an area is not acceptable for testing, the code complete date will be pushed out, giving the developers additional time to stabilize the area.

# Test Objective

The objective our test plan is to find and report as many bugs as possible to improve the integrity of our program. Although exhaustive testing is not possible, we will exercise a broad range of tests to achieve our goal.

# Process Overview

The following represents the overall flow of the testing process:

- Identify the requirements to be tested. All test cases shall be derived using the current Program Specification.

- Identify which particular test(s) will be used to test each module.

- Review the test data and test cases to ensure that the unit has been thoroughly verified and that the test data and test cases are adequate to verify proper operation of the unit.

- Identify the expected results for each test.

- Document the test case configuration, test data, and expected results.

- Perform the test(s).

- Document the test data, test cases, and test configuration used during the testing process.

- Successful unit testing is required before the unit is eligible for component E2E testing.

- Unsuccessful testing requires a Bug Report Form to be generated. This document shall describe the test case, the problem encountered, its possible cause, and the sequence of events that led to the problem. It shall be used as a basis for later technical analysis.

- Test documents and reports shall be submitted. Any specifications to be reviewed, revised, or updated shall be handled immediately.

# Software Testing Life Cycle Process

Figure 1:  Test Process Flow

The diagram above outlines the Test Process approach that will be followed:

- Planning

- Identification of stakeholders and sponsors

- Infrastructure Requirements

- Security related information and gathering

- Service Level Agreements and its conditions

- Analysis

- Capturing of Stories in Parking lot

- Prioritize stories in Parking lot

- Scrubbing of stories for estimation

- Define Iteration SPAN(Time)

- Resource planning for both Development and QA teams

- Design

- Break down of tasks

- Test Scenario preparation for each task

- Regression Automation Framework

- Execution

- Coding

- Unit Testing

- Execution of Manual test scenarios

- Defect Report generation

- Conversion of Manual to Automation regression test cases

- Mid Iteration review

- End of Iteration review

- Wrapping

- Small Releases

- Regression Testing

- Demos and reviews

- Develop new stories based on the need

- Process Improvements based on end of iteration review comments

- Closure

- Pilot Launch

- Training

- Production Launch

- SLA Guarantee assurance

- Review SOA strategy

- Production Support

## Tools Used

- Tester will write the Test cases in TFS.

- TFS for defect management.

- SQL Server Management for DB validations.

# Feature to be tested

Functional Testing will focus on ensuring that the functionality in each module works as specified. Test Team will prepare Requirement Traceability Matrix to ensure that test team has covered all the requirements mentioned in Requirement document in E2E testing.

Sprint 1

User Management

Sprint 2

Master Data Management

Sprint 3

Allotment Process

Sprint 4

Lease Deed Process

Possession Process

Master Property View

# Feature not to be tested

Testing which will not perform during the testing procedure like

-Automated Testing

-Browser Testing on Opera.

# Testing Environment

Browser Used for testing

- IE9 and above, Google Chrome, Mozilla Firefox .Other browsers will not be supported.

Operating System Used for testing

-Windows 7 or above

Screen Resolution (Desktop)

- 1280 x 768 (Desktop) but will also work for higher screen resolutions.

# Testing Strategy

All testing tasks will be conducted in line with the Software Test Life Cycle (STLC) and in support of the Software Development Life Cycle (SDLC). The documents used within the SDLC will be completed both by the Test Team and the project participants that are responsible for providing information and deliverables to the Test Team.

At the beginning of each sprint, the Test Lead will review this generic Test Strategy against the Business Requirements to make an initial assessment of the test coverage that is needed, and define and agree a Test Approach for the project.

The Test Team Lead will set up a Testing Risks and Issues log.

The Risk Assessment ensures that:

- The tests can be scheduled in the most efficient way.

- Appropriate action can be taken if there is insufficient time for all the planned testing.

Although the strategic approach for testing is owned by the NST/SVAM Test Group each level of testing is specifically owned as follows;

- All the Test cases will be based on user stories or BRD’s.

- Retesting will be done on a defect and will validate on prejudicial areas.

## Entry and Exit Criteria for Testing Approach

This section describes the general criteria by which testing commences, temporarily stopped, resumed and completed within each sprint.  Different features/components may have slight variation of their criteria, in which case, those should be mentioned in the feature test plan.  The testing phase also maps to the impact level definition when a defect is entered in the bug-tracking tool.

| Testing Approach | Entry/Exit Criteria |
| --- | --- |
| Unit Testing | Entry -Code is completed -Ready to deployment |
|  | Exit - All Tree/Branches has been executed successfully. -- All exposed defects are corrected. --Workable by product is ready. |
| Functional/System Testing | Entry - Each user story planned for sprint should be delivered. - No defects from Unit and Integration testing. - All test hardware and environments must be in place, and free for System test use - System ready to test |
|  | Exit - 0 Blocker, 0 Critical, 5 Major defects are acceptable for future releases. - All high priority errors from System Testing must be fixed and tested |
| UAT | Entry - QA verifies that all open product defects, regardless of fixed defects, documented, deferred, or otherwise addressed - QA verifies that regression testing on all product defects and the entire workable by product has been completed. |
|  | Exit - QA tests the final product version to verify that the product to be released to the client is of the utmost quality and satisfies original design specifications. - The product must receive approval from the product team. - QA and Development must prepare Release Notes. |

# Test Monitoring & Reporting

During testing, the testing team members normally encounter behavior that goes against a specified or implied design requirement in the product.  When this happens, we will document and reproduce the bugs for the developers.

Expectation of a bug:

- Keep track of what version of the application the bug is found

- Determine if bug has already been written up

- Indicate the steps to reproduce the bug – write enough details for others looking at the bug to be able to duplicate it; exclude unnecessary steps (i.e. If access point is irrelevant, be more general in your steps).

- Actual results – be specific on your findings.

- Expected results – how the product should behave based on the specified or implied requirements.

- Implications – How does the defect affect the quality of the product?

The following chart defines the impact levels to be used when entering bugs.

| Impact | Definitions |
| --- | --- |
| 1 – Fatal (blocker) | Test Stopper: If you can’t access a function and need the bug to be fixed immediately. The defect prevents QA from testing the feature area, sub-area or functionality of the feature. |
| 2 – Serious (Critical) | Beta Stopper: This is a bug that users would experience such as: data corruption, calculation errors, incorrect data, UE’s and system crash on common user scenarios, significant QA risk, and major UI defects. If number of defects depends upon a defect |
| 3 – Major | This is bug that users would experience like UI crashes for a screen, calculation errors but some work around possible. This defect must be fixed in current release. |
| 4 - Normal | A bug because of some wrong contents and some minor UI changes must be fixed before final release. |
| 5 - Minor | A bug which can be ignore because of time crunch but need to be fixed before final release, e.g. UI and graphic changes required for release. |
| 6-Enhancement | Hidden functionality comes out in picture during testing. |

## Defect Reporting Guidelines

During the testing phase of the application, Testing Team can log a defect. Please be sure to provide as much information as possible, e.g. steps used to replicate the problem, what user you are logged in as (since different users have different permissions), cut and paste the appropriate URL if that info would be useful.

- When logging a defect, set the Defect Status field to "Purposed ". Once the defect status is “Purposed” Project Manager will assign to the developer.

- A developer can Re-assign the defect to another developer only after obtaining verbal approval from the SVAM Project Manager and the status will be changed to “Active”.

- Developers can mark defects Status to "Active" or “Resolved”.

- Developer can mark the defect Status to “Close/Invalid” in case if defect is invalid or duplicate but should attach a note why the defect is closed.

- Once Defect Status is "Resolved” Test lead will assign to tester for verification.

- Tester will verify any fixes of defects that they originally entered. If the defect is not resolved, it should be changed to "Active/Not Fixed” and reassigned back to the developer who claimed that it was fixed along with a note about why it failed.  And if defect is resolved then Tester will change the status to “Closed”.

- A Severity value of “S1" means that the defect should be fixed immediately.

|  | Project Manager | Test Lead | Tester | Developer |
| --- | --- | --- | --- | --- |
| Proposed |  |  |  |  |
| Active |  |  |  |  |
| Resolved |  |  |  |  |
| Closed |  |  |  |  |

## Tools Used for Defect Management

- TFS

## Status Reporting

- Periodic progress and metric update reports will be published officially

- Daily Status of the Test execution will be tracked by the Testing team/QA Lead but the Status will be published weekly.

# Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Manager | - Provide management oversight. - Acquire appropriate resources. - Participate in the Change Control Board. - Prepare Project Plan. - Coordinate both development and testing team. - Interact with the client and ensure the requirement and delivery of the product. - Ensure test plan is followed - Provide planning and logistics support - Coordinate with Development Team, Test Lead, , and other interfacing functional areas |
| QA Lead/ Test Engineer | - Prepare the Test Plan - Understand the requirement and prepare the Test Cases. - Test Case peer review. - Provide input on product quality. - Provide test criteria. - Execute Test Cases. - Document test results. - Analyze and ensure recovery from test failures. |
| System Administrator | - Ensure that the test environment and assets are managed and maintained. - Administer access for the test system. - Install and support the recovery of the test environment and configuration. - Monitor overall system performance and availability. |

# Test Schedule

The section contains the overall project schedule.  It discusses the phases and key milestones as they relate to quality assurance.  It discusses the testing goals and standards that we’d like to achieve for system testing phase will be deployed.

The key dates for overall development and Testing are outlined below.  For details on general Engineering QA deliverables, refer to the test plan document.

| PMIS Milestones | Notes | QA Deliverables/Roles |
| --- | --- | --- |
| Planning Phase | At this Milestone, the high level planning should be completed. Some of the deliverables are: Project Plan, Program function specifications. | High-level test planning activities, which include preliminary development of QA Plan (this document which include QA schedule.) |
| Design Phase | The deliverables for this phase are Program source code and other design related documents. | Test Plan document and test design planning. |
| Code Complete -Infrastructure | This milestone is when all infrastructure development and functions should be complete. The testing team should have performed testing before checking the code into any build. | The Test Engineers should have completed or in the final stages of their preliminary Infrastructure Test Plan and test cases |
| Code Complete -Function | This milestone includes unit testing and code review of each function component prior to checking the code into the test phase. The deliverables include E2E testing specification, Unit testing specifications, Integration plan. | Go ahead from Development team Do function & E2E testing by executing each feature or component such as test scenarios, expected results and data sets |
| Regression Test | This milestone represents that all code and GUI interface is ready for Regression Testing. | Complete regression test execution of complete system and update Test Summary Reports for regression. |
| UAT | UAT testing is done by Client. |  |

## Iteration Milestone

| Milestone | Planned Start Date | Actual Start Date | Planned End Date | Actual End Date |
| --- | --- | --- | --- | --- |
| Test Plan | 31-Mar-2016 | 31-Mar-2016 | 5-Apr-2016 | 5-Apr-2016 |
| RTM Creation | As per Sprint Plan |  |  |  |
| Design Phase | As per Sprint Plan |  |  |  |
| System Integration Testing | 20-Sep-2016 |  | 30-Sep-2016 |  |
| UAT | 01-Oct-2016 |  | 21-Oct-2016 |  |

# Risks and Contingencies

| Sl. No | Risk | Mitigation Strategy | Impact |
| --- | --- | --- | --- |
| 1 | Delay in Testing Environment | Testing environment system should ready before E2E testing | Direct impact on release date. |
| 2 | Project schedule get slip when project tasks and schedule release not addressed properly. | Finished all the task in defined project schedule | Project schedule may get slip |
| 3 | Pre requisite: If Predefined document template not given by Client | Project schedule need to be update | Project schedule may get slip |

# Team Resource Plan

| Team Member | Designation | Backup | Remarks |
| --- | --- | --- | --- |
| Vishal Shukla | Offshore Project Manager | Dhananjay Kumar |  |
| Ambrish Verma | Sr. Developer | Anuj Kumar |  |
| Gaurav Dutta | BA | Ankit Jain |  |
| Ankit Jain | DB Designer | Vishal Shukla |  |
| Anuj Kumar | Sr. Developer | Ajay Solanki |  |
| Ajay Solanki | Sr. Developer | Ambrish Verma |  |
| Mankaran | Sr. Developer | Naresh |  |
| Sharughan | Developer | Mankaran |  |
| Naresh | Developer | Mankaran |  |
| Nitin Gupta | QA Lead | Navita Kundra |  |

This is a backup plan if any team member goes on planned leave, emergency leave or any other incident.

# Test Deliverables

- Test plan document - this document should address testing objectives, criteria, standards, schedule and assignments, testing tools and Test Strategy.

- Test Case.

- Periodic progress and metric update report.

- Defect Report

- Test Summary Report

# References

http://nst-2013tfs:8080/tfs/NoidaAuthority/NoidaAuthority/_versionControl#path=%24%2FNoidaAuthority%2FREQM%2FPMS%2FUser+Story&_a=contents

# Abbreviations

- E2E: End to End Testing

- UI: User Interface

- NFR: Non Functional Requirement

- UAT: User Acceptance Testing

- QA: Quality Assurance

- QC: Quality Control

- BRD: Business Requirement Document

# Appendix I-Progress Report

Progress report Format will be given below

RAG Status

Green = the testing is on target against the plan.

Amber = the testing is behind plan and position cannot be retrieved within the remaining period of this test cycle.

Red = the testing is behind plan and position cannot be retrieved prior to implementation.

# Appendix II- Assumptions

The following assumptions have been made:

- Any required business information or development documentation is available in advance of any sprint.

- The scope of the project is defined

- The required test environment and data are available prior to testing

- There are key contacts assigned by the project directorate and the analysis team to liaise with the test team

- All iterations will have been unit tested and all defects corrected prior to delivery to system integration testing

- Backup system should be available in the case of system crash during Test Execution

- Progress reports will be made to the project directorate on a regular basis

- A test summary will be made available to the project directorate at the end of test execution